pROJECT MILESTONE 1

SEN 381

FREERK VAN DEN BOS 602074

PAUL EDWARD VAN ZYL 601731

REGARDT OSLER 601626

GitHub Repo

Contents

Problem Statement & business need	3

Stakeholder analysis	3

Scope baseline	3

In scope	3

Request submission & tracking	3

Staff assignment and status management	4

Management reporting & oversight	4

Access control	4

Out of scope	4

Deferred / future scope	4

Exclusion defence	4

Requirements & acceptance criteria	5

Constraints	5

Scope constraint	5

Schedule constraint	5

Cost/Resources constraint	5

Quality constraint	5

Security Constraint	5

Trade-off	5

Initial RTM	6

Initial risk register	6

Forward engineering considerations	6

Engineering decision log	6

AI usage Register	6

Sign off	6

# Problem Statement & business need

The current problem is that various types of service requests are currently handled using different un-optimal methods, this causes many problems, including but not limited to lost or duplicated records. Thus, a significant need for a functioning system exists.

The organisation needs a managed digital platform that provides a reliable, traceable and usable way to submit, manage, monitor and report on various service requests. The solution must increase visibility and accountability whilst maintaining a sustainable technical, operational and financial impact.

# Stakeholder analysis

From the scenario we can identify 3 stakeholders namely requesters, staff & management.

| Stakeholder | Needs | Influence | Interest | Conflicts |
| --- | --- | --- | --- | --- |
| Requester | Submit a request easily and get status updates. | Low | High | Frequent updates conflicts with staff’s need to avoid update overhead |
| Staff | Fast acknowledgment, possible escalation path, discretion for sensitive reports, clear work assignment, | Medium | High | Wants minimal mandatory fields, conflicts with managers need for granular reporting |
| Management | Reliable, auditable, information on work | High | Medium | Wants detailed reporting, conflicts with Staff’s need for lightweight logging |

# Scope baseline

## In scope

### Request submission & tracking

- Requesters can submit a new service request with category, description, and relevant details

- Requesters can categorise a request using a controlled (fixed) category list

- Requesters can view status of their own submitted requests

- Requesters can view a history/list of their previously submitted requests

- Requesters receive automated notification when a request is accepted, rejected, updated, or completed (in-app/email — not SMS)

### Staff assignment and status management

- Staff can view requests relevant to their authorised role

- Staff can search, filter, and sort requests (by status, category, date, etc.)

- Staff can view full request details

- Staff can assign or accept responsibility for a request

- Staff can update request status through defined, controlled transitions (e.g. New → Assigned → In Progress → Resolved → Closed)

- Staff can record comments/actions/resolution notes against a request

- Staff can resolve or close requests where authorised

### Management reporting & oversight

- Management can view service activity summaries (open/overdue/resolved/closed counts)

- Management can filter/view requests by category, status, and other basic dimensions

- Management has access to enough information to support basic accountability and performance review

### Access control

- Basic role-based access control separating Requester/Staff/Management views

## Out of scope

- SMS/push notifications- excluded on cost grounds (requires a paid SMS gateway)

- Native mobile application- excluded on schedule and team-capability grounds

- Multi-language support- excluded on schedule grounds

- Advanced analytics/BI dashboards — excluded as beyond core business need for this project.

## Deferred / future scope

- SLA-based auto-escalation of overdue requests

- Integration with external helpdesk systems

- Fine-grained, configurable category management

## Exclusion defence

SMS notifications were excluded because they require a paid gateway service to run, this directly conflicts with the constraint that free tools must be used to create the system. An in-app and email notification must satisfy the same underlying requester need “I know my request was not lost”, without introducing a recurring cost or an external service dependency.

# Requirements & acceptance criteria

# Constraints

## Scope constraint

Scope must be baselined and controlled once agreed. Any feature proposed after baseline must go through a formal change-request and impact-analysis process, not be silently added to work in progress.

## Schedule constraint

The project must progress through 4 fixed milestones, each with its own presentation/defence date, with no flexibility to shift work across milestones after the fact.

## Cost/Resources constraint

The team must prefer free or low-cost services where practical and must identify the limitations of those services rather than assume "free" carries and no trade-off.

## Quality constraint

Quality attributes must be defined early and later supported by measurable evidence, not asserted after implementation.

## Security Constraint

Security is a lifecycle-wide responsibility. Security-relevant decisions such as which stakeholders can see which requests must be identified at the foundation stage, before architecture or technology choices are made.

## Trade-off

Preferring free-tier hosting limits which security protections are available by default most free tiers don't include a web application firewall or advanced traffic protection services. This pushes security responsibility from the infrastructure layer to the application layer. We've recorded the reduced infrastructure-level protection as a residual risk rather than assuming the free tier is safe by default.

# Initial RTM

# Initial risk register

# Forward engineering considerations

# Engineering decision log

# AI usage Register

# Sign off