Project Engineering document (ped_ v2.2)

SEN 381

September 17, 2026

FREERK VAN DEN BOS 602074

PAUL EDWARD VAN ZYL 601731

REGARDT OSLER 601626

GitHub Repo

Document Control Log

| Version | Date | Author(s) | Summary of Change | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| v1.0 | 09/09/2026 | Team | Problem statement, stakeholders, scope, FR/NFRs, acceptance criteria, limitations, initial RTM, initial risk register, forward engineering considerations and initial decision log (DEC-001 -003) comprise the initial PED. | Team | Team |
| v2.1 | 21/09/2026 | Regardt | Architecture decision (ADR-001: modular monolith, 4 modules), data/persistence baseline (ADR-002: hybrid integrity enforcement, optimistic concurrency), ASRs formalised (NFR-002/003/005/007/008), architecture and ERD diagrams added, rsk-008/009 added to Risk Register. | Paul & Freerk | Paul & Freerk |
| v2.2 | 30/09/2026 | Freerk | Forward Engineering Considerations status-updated agains V2.1 evidence, README/application documentation added, end-to-end trace for FR-001 completed to current evidence, document control/cover page corrected form M1 to V2.2 and RTM evolved using v2.1’s architecture/data decisions. |  |  |
| v2.3 |  |  |  |  |  |

Contents

Document Control Log	1

Contents	3

Problem Statement & business need	1

Stakeholder analysis	1

Scope baseline	1

In scope	1

Request submission & tracking	1

Staff assignment and status management	2

Management reporting & oversight	2

Access control	2

Out of scope	2

Deferred / future scope	2

Exclusion defence	3

Requirements & acceptance criteria	3

Functional Requirements (FRs)	3

Non-Functional Requirements (NFRs):	6

Acceptance criteria:	8

Constraints	10

Scope constraint	10

Schedule constraint	10

Cost/Resources constraint	10

Quality constraint	10

Security Constraint	10

Trade-off	10

Initial RTM	10

Example of an end-to-end trace:	11

Initial risk register	12

Forward engineering considerations	14

ASR’s & quality drivers	15

NFR-002 (Performance: staff list view response time)	15

NFR-003 (Security: data in transit/credentials, nothing sensitive in repo)	15

NFR-005 (Auditability: immutable action log)	15

NFR-007 (Scalability: data model/queries hold up as volume grows)	16

NFR-008 (Compliance/Data Handling: role-gated sensitive data)	16

Architecture diagrams	16

Justifications	17

Why not a standard monolith	17

Why not microservices	17

Why modular monolith	17

Architecture diagram	18

Architecture vs. technology, logical modules vs. physical deployment tiers	18

Architecture Decision Record(ADR)	19

Decision  ID: ADR-001	19

Decision  ID: ADR-002	20

Data and persistence baseline	21

Data Entities, Relationships and Ownership	21

Foreign key structure	21

Lifecycle implications	21

ERD diagram	22

Persistence model classification	22

Structure and relationships	22

Access patterns	23

Integrity and consistency	23

Sensitivity	23

Expected growth	23

Conclusion	23

A2-Informed Transaction and Validation Strategy	24

Database-Level SPOF, Scalability, Availability and Backup/Recovery	24

Scalability	25

Availability	25

Backup/recovery	25

Engineering decision log	25

Decision ID: DEC-001	25

Decision ID: DEC-002	26

Decision ID: DEC-003	27

References	28

AI usage Register	28

Sign off	29

# Problem Statement & business need

The current problem is that various types of service requests are currently handled using different un-optimal methods, this causes many problems, including but not limited to lost or duplicated records. Thus, a significant need for a functioning system exists.

The organisation needs a managed digital platform that provides a reliable, traceable and usable way to submit, manage, monitor and report on various service requests. The solution must increase visibility and accountability whilst maintaining a sustainable technical, operational and financial impact.

# Stakeholder analysis

From the scenario we can identify 3 stakeholders namely requesters, staff & management.

| Stakeholder | Needs | Influence | Interest | Conflicts |
| --- | --- | --- | --- | --- |
| Requester | Submit a request easily and get status updates. | Low | High | Frequent updates conflicts with staff’s need to avoid update overhead |
| Staff | Fast acknowledgment, possible escalation path, discretion for sensitive reports, clear work assignment, | Medium | High | Wants minimal mandatory fields, conflicts with managers need for granular reporting |
| Management | Reliable, auditable, information on work | High | Medium | Wants detailed reporting, conflicts with Staff’s need for lightweight logging |
| Lecturer | Good work that follows the project baseline and relative milestone requirements. | High | High | None at present. |

# Scope baseline

## In scope

### Request submission & tracking

- Requesters can submit a new service request with category, description, and relevant details

- Requesters can categorise a request using a controlled (fixed) category list

- Requesters can view status of their own submitted requests

- Requesters can view a history/list of their previously submitted requests

- Requesters receive automated notification when a request is accepted, rejected, updated, or completed (in-app/email — not SMS)

### Staff assignment and status management

- Staff can view requests relevant to their authorised role

- Staff can search, filter, and sort requests (by status, category, date, etc.)

- Staff can view full request details

- Staff can assign or accept responsibility for a request

- Staff can update request status through defined, controlled transitions (e.g. New → Assigned → In Progress → Resolved → Closed)

- Staff can record comments/actions/resolution notes against a request

- Staff can resolve or close requests where authorised

### Management reporting & oversight

- Management can view service activity summaries (open/overdue/resolved/closed counts)

- Management can filter/view requests by category, status, and other basic dimensions

- Management has access to enough information to support basic accountability and performance review

### Access control

- Basic role-based access control separating Requester/Staff/Management views

## Out of scope

- SMS/push notifications- excluded on cost grounds. SMS gateway pricing carries per-segment charges plus recurring monthly number-rental fees regardless of volume tier (Twilio, 2026), making it an ongoing operational cost incompatible with the project's free/low-cost constraint.

- Native mobile application- excluded on schedule and team-capability grounds. Native development typically costs two to four times more than an equivalent web product and requires separate platform-specific codebases, increasing both build time and team learning curve beyond what the milestone schedule allows (MayaLogic, 2026).

- Multi-language support- excluded on schedule grounds

- Advanced analytics/BI dashboards — excluded as beyond core business need for this project.

## Deferred / future scope

- SLA-based auto-escalation of overdue requests

- Integration with external helpdesk systems

- Fine-grained, configurable category management

## Exclusion defence

SMS notifications were excluded because they require a paid gateway service to run, this directly conflicts with the constraint that free tools must be used to create the system. An in-app and email notification must satisfy the same underlying requester need “I know my request was not lost”, without introducing a recurring cost or an external service dependency.

# Requirements & acceptance criteria

## Functional Requirements (FRs)

Each FR below maps to exactly one of the three capability groups in the SEN381 Master Brief document under section 3 namely Requester, Staff and Management and a cross-cutting access control requirement. This access control requirement exists because sections 4 and 16 of the same master brief document treats security as a lifecycle-wide constraint and not just as an afterthought and because a request-management platform handling potentially sensitive information cannot be meaningfully evaluated without knowing who is allowed to view or act on each FR below.

The question, “Does the platform lose its core value proposition without this?” was used to determine priorities. It is necessary for a requester, staff or manager to have everything they need to finish the basic request lifecycle namely submit --> assign --> action --> resolve --> report. Filtering, overdue flagging and grouping are examples of convenience features that enhance the experience but are not essential. The team could still present a functional platform without these, but they provide significant stakeholder value at a low cost.

| ID | Requirement | Source/ Stakeholder | Priority |
| --- | --- | --- | --- |
| FR-001 | When a requester submits a new service, the system must at least record the category, description, location and requester’s contact information. | Requester | Must |
| FR-002 | The system should require the requester to choose a category from a predetermined, controlled list. | Requester | Must |
| FR-003 | A requester should be able to see the status of every request they have submitted through the system. | Requester | Must |
| FR-004 | A requester should be able to view a list or history of all the requests they have made in the past. | Requester | Must |
| FR-005 | When a request is approved, denied, amended or finished the system must alert the requester or provide them with other relevant feedback. | Requester | Must |
| FR-006 | Only authenticated, authorised users should be able to read and respond to service requests in accordance with their roles. | Security Constraint | Must |
| FR-007 | The system should permit authorised staff to access service requests that are specific to them. | Staff | Must |
| FR-008 | Staff should be able to search, filter or arrange requests using practical criteria. | Staff | Should |
| FR-009 | The system should enable staff to see every element of a particular request, including the requester’s submitted information and the requester’s action history. | Staff | Must |
| FR-010 | The system will should enable staff to either take responsibility for a request or allocate it to themselves or another permitted staff member. | Staff | Must |
| FR-011 | Only a limited number of legitimate transactions should let staff change a request’s status. | Staff | Must |
| FR-012 | Staff members should be able to document actions, remarks or resolution notes in response to a request using the system. | Staff | Must |
| FR-013 | Authorised staff should be able to close or resolve a request through the system. | Staff | Must |
| FR-014 | Managers should be able to view aggregate service activity data across requests. | Manager | Must |
| FR-015 | Based on a predetermined age/SLA threshold, the system should enable managers to identify past-due requests. | Manager | Should |
| FR-016 | Managers should be able to view requests filtered or aggregated by category, status or other appropriate parameters. | Manager | Should |
| FR-017 | In order to facilitate accountability and service-performance analysis, the system should give managers sufficient request-level and aggregated data. | Manager | Should |

## Non-Functional Requirements (NFRs):

Even though this milestone is not yet permitted to make architectural and construction decisions, milestones 1 discreetly begins to restrict those decisions in NFRs (section 5, Explicit Milestone 1 Boundaries, Master Brief document). Each of the NFRs listed below can be traced either directly to a specific pain point in the business requirements or to an explicit restriction in the Master Brief (section 4).

All the NFRs in this section are constructed so that they may eventually be proven true or false using evidence rather than claims.

| ID | Category | Requirement | Source/ Stakeholder | Priority |
| --- | --- | --- | --- | --- |
| NFR-001 | Usability | A valid service request can be submitted by a first-time requester without outside assistance. | Requester/ business need | Must |
| NFR-002 | Performance | Under typica demand, the request list view must return results to staff within a predetermined response time. | Constraint | Should |
| NFR-003 | Security | No sensitive information is kept in the repository, all request data in transit and saved credentials must be secured using industry-standard techniques. | Constraint | Must |
| NFR-004 | Availability | Requesters and staff should be able to access the system during scheduled business hours and aby scheduled outages should be announced. | Business need | Should |
| NFR-005 | Auditability | Every staff action and status change on a request must be recorded, along with the person who made the change and when. This history must not be able to be edited. | Traceability/ business need | Must |
| NFR-006 | Maintainability | For a new team member to find the request-submission, staff-action and reporting logic within a reasonable review, the codebase must adhere to a consistent, defined structure. | Constraint | Could |
| NFR-007 | Scalability | As the volume of requests exceed the initial testing dataset, the data model and queries must be made to continue to be functional. | Constraint/ business need | Should |
| NFR-008 | Compliance/ Data Handling | In accordance with FR-006, only authorised roles may view private or sensitive requester data. | Constraint/ business need | Must |

## Acceptance criteria:

| ID | Acceptance Criteria |
| --- | --- |
| FR-001 | A new request is created with a unique reference number and an initial status of “Submitted” when a requester who is logged in completes all the required information and presses submit. Submission is blocked with a field-level error message when required fields are missing. |
| FR-002 | A request cannot be submitted without selecting a category from the approved list because the category field is a constrained selector rather than free text. |
| FR-003 | The status is shown when a requester reads a particular request they own and it corresponds to the most recent status noted by staff. |
| FR-004 | When a requester logs in, a list of all their own requests, each with a reference number, category, submission date and status is displayed, requests from other requesters are not. |
| FR-005 | When a staff member modifies the status of a request, the requester can see the change within a predetermined window of time, and the feedback details they changed. |
| FR-006 | When a user without staff privileges tries to access management or staff views or actions, access is refused. Only request and actions relevant to that role are accessible if the staff login is genuine. |
| FR-007 | When a staff member logs in, they can see a list of requests that are relevant to their role or queue, leaving out requests that are not authorised. |
| FR-008 | Only requests that match are shown when a staff member applies a filter. |
| FR-009 | All submitted fields and a chronological action/ status history are shown when a staff member opens a request. |
| FR-010 | When a staff member assigns or accepts an unassigned request, the action is timestamped and assigned to that staff member, and the request’s “owner” filed is updated. |
| FR-011 | When a staff member tries and invalid transaction given a request in a specific status, the system stops them, legitimate transactions are successful and are recorded with a timestamp and staff ID. |
| FR-012 | When a staff member adds a comment or resolution note, it is recorded, timestamped, assigned to that staff member and displayed in the history of the request. |
| FR-013 | When a staff member marks a request as “Resolved” or “Closed”, the system updated appropriately, the change is recorded and the requester can view the updated status (see FR-005). |
| FR-014 | Counts of requests by status are shown and match the underlying request data when a manager examines the oversight dashboard ore report. |
| FR-015 | A request is marked as “overdue” in the management view if it has stayed in an open status for longer than the specified timeframe. |
| FR-016 | The view only displays requests that match that dimension with accurate counts if a manager applies a grouping or filter. |
| FR-017 | The responding staff member and timestamps for significant status changes are visible and exportable when a manager reviews a request or report. |
| NFR-001 | A first-time user completes and sends a legitimate request on their own during a usability test, and they can describe what happens next. |
| NFR-002 | Throughout multiple test runs, the measured page-load/ query time for a staff request list remains within the predetermined threshold, the threshold and test conditions are recorded. |
| NFR-003 | Passwords are not kept in plaintext, the repository scan reveals no committed credentials, secure login are used. |
| NFR-004 | The uptime/availability strategy is recorded and every outage that occurs during demo or testing phase is noted along with the reason. |
| NFR-005 | There is no UI path to update previous history entities, instead viewing a request’s history displays and unchangeable, timestamped, attributed log of all status changes and actions. |
| NFR-006 | Within a predetermined amount of time, a walkthrough by someone other than the original creators finds the three areas (see NFR-006’s requirement in NFR table) using just the repository structure and documents. |
| NFR-007 | A simple load test with a larger dataset in a later milestone verifies that there are no fixed-size assumptions after reviewing the schema and queries. |
| NFR-008 | At no point in the user interface or API answers are other requesters or unauthenticated users able to see or access a requester’s contact information. |

# Constraints

## Scope constraint

Scope must be baselined and controlled once agreed. Any feature proposed after baseline must go through a formal change-request and impact-analysis process, not be silently added to work in progress.

## Schedule constraint

The project must progress through 4 fixed milestones, each with its own presentation/defence date, with no flexibility to shift work across milestones after the fact.

## Cost/Resources constraint

The team must prefer free or low-cost services where practical and must identify the limitations of those services rather than assume "free" carries and no trade-off.

## Quality constraint

Quality attributes must be defined early and later supported by measurable evidence, not asserted after implementation.

## Security Constraint

Security is a lifecycle-wide responsibility. Security-relevant decisions such as which stakeholders can see which requests must be identified at the foundation stage, before architecture or technology choices are made.

## Trade-off

Preferring free-tier hosting limits which security protections are available by default most free tiers don't include a web application firewall or advanced traffic protection services. This pushes security responsibility from the infrastructure layer to the application layer. We've recorded the reduced infrastructure-level protection as a residual risk rather than assuming the free tier is safe by default.

# Requirements Traceability Matrix (RTM)

| Source/ Priority | Req ID | ASR Link | Architecture/Module | Data/Persistence Impact | Design Decision | Tech Decision | Implementation Evidence | Verification Evidence | Status | ADR/Risk Ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requester/Must | FR-001 | NFR-008 | Request module | Request (created), Category (FK), User (requester_id) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | In Development (baseline) | ADR-001 |
| Requester/Must | FR-002 | NFR-007 (indirect) | Request module | Category (Lookup reference data) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved | ADR-001 |
| Requester/Must | FR-003 | NFR-005 | Request module | Request, RequestHistory (read) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved | ADR-002 |
| Requester/Should | FR-004 | NFR-005 | Request module | Request, RequestHistory (read, append-only) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved | ADR-002 |
| Requester/Should | FR-005 | NFR-005 | Request module | RequestHistory (triggers notification per DEC-001) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved | DEC-001 |
| Security Constraint/Must | FR-006 | NFR-003, NFR-008 | User and auth module | User (role field) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved | DEC-003 |
| Staff/Must | FR-007 | NFR-002, NFR-008 | Request module | Request (role-filtered read) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Staff/Must | FR-008 | NFR-002 | Request module | Request (indexed filter field per NFR-002) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Staff/Must | FR-009 | NFR-008 | Request module | Request, Comment, RequestHistory (fied-level access) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Staff/Must | FR-010 | NFR-005 | Request module | Request (assigned_staff_id FK to User) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Staff/Must | FR-011 | NFR-005 | Request module + Audit log module | Request, RequestHistory (hybrid enforcement, optimistic concurrency) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | In development (baseline_ | ADR-002 |
| Staff/Must | FR-012 | NFR-005 | Request module | Comment (created by Staff) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Staff/Must | FR-013 | NFR-005 | Request module | Request, RequestHistory (closure recorded) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved | ADR-002 |
| Manager/Should | FR-014 | NFR-007 | Reporting module | Request (aggregated read queries) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Manager /Should | FR-015 | NFR-007 | Reporting module | Request (overdue-threshold queries) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Manager/Could | FR-016 | NFR-007 | Reporting module | Request, Category (grouped read) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Manager/Should | FR-017 | NFR-005, NFR-007 | Reporting modules | RequestHistory, Comment (read for accountability) | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved |  |
| Constraints/Must | NFR-001->008 | All (NFR-002,003,005,007,008 formalised as ASRs) | All 4 modules | Crosscutting see ASR section for per NDR data impact | Planned: Pending Person 2’s work | Planned: Pending Person 2’s work | Planned/ Not yet implemented | Planned/ Not yet implemented | Approved (ASRs formalised) | ADR-001, ADR-002 |

# End-to-end traceability

| Stage | Evidence |
| --- | --- |
| Requirement | FR-001: “Submit a new service request with appropriate information” (priority: Must) |
| ASR/Constraint | NFR-008 (Compliance/Data Handling: role-gated sensitive data) applies from the point of submission, since Request capture requester-identifying information. Cost/Resources constraint also shaped DEC-001 |
| Architecture Responsibility | Request module, per ADR-001 |
| Data Decision | Request entity created with required FKs to User and Category. Per ADR-002 creation is enforced though hybrid database and application-layer integrity checks, per NFR-005 a corresponding RequestHistory entry is written as the first append-only status record (“Submitted”). |
| Design/Interface Decision | Planned: Pending Person 2’s work |
| Technology/ADR | Planned: Pending Person 2’s work |
| Application Artifact | Planned/Not yet implemented: No branch, class or endpoint yet exists for FR-001 at this M2 version. |
| Initial Verification | Planned |

# Risk register

1. Initial Risk Register

| ID | Risk Description | Category | Prob | Imp | Priority | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Team member unavailability (illness, exams, dropout) disrupts delivery of a milestone component | Team/Schedule | M | H | High | Cross-training via shared PED reviews; no single-owner knowledge silos; weekly sync with visible task board | Redistribute open issues; extend internal deadline buffer |
| RSK-002 | Requirements drift — client/lecturer feedback introduces scope not covered by current baseline | Scope | H | M | High | Explicit scope baseline with in/out/deferred; change-request note added to Decision Log before any requirement is altered | Log as deferred/future scope item; re-baseline only via team review |
| RSK-003 | Weak or broken traceability between requirements -> RTM -> future test evidence, discovered late | Quality/Traceability | M | H | High | RTM built and populated from M1 onward; each new FR/NFR gets an RTM row at creation time | Dedicated traceability audit session before next milestone gate |
| RSK-004 | Sensitive citizen data (location, contact/reporter details) mishandled, creating security exposure | Security | M | H | High | NFR mandating data minimisation and access control recorded now; constraint documented | Treat as a P0 defect if discovered later; restrict field collection to minimum necessary |
| RSK-005 | Repository history is bulk-uploaded or reconstructed just before assessment, failing authentic progression | Governance | M | H | High | Weekly minimum commit/issue/PR cadence from Week 1; protected main + 2-reviewer rule | Document the cause transparently in the AI Usage/Decision Log rather than concealing it |
| RSK-006 | Undisclosed or unverified AI-generated content submitted as own work | Academic Integrity | L | H | Medium | AI Usage Register maintained live, per contribution, with verification notes | Immediate correction and re-attribution before submission; team review catches unregistered AI |
| RSK-007 | Over-scoping M1 into premature technology/architecture decisions, violating milestone boundaries | Process | M | M | Medium | Explicit 'deferred pending M2' tagging in Decision Log; review Section 5 of brief before sessions | Flag and roll back any premature implementation artefact found in the repo |
| RSK-008 | Modular monolith architecture creates a single point of failure. if the deployed instance goes down, all modules (request submission, staff actions, reporting) all become unavailable. | Architecture/Availability | L | M | Medium | Free-tier hosting platform's uptime/restart behaviour documented (NFR-004), modules kept loosely coupled internally so a future split to microservices remains possible if justified later, deployment/rollback approach recorded in deployment compatibility section | If downtime becomes a recurring issue, evaluate extracting the highest-risk module (e.g. request submission) into a separately deployed service logged as a controlled architecture change via ADR, not a deliberate fix |
| RSK-009 | Single free-tier database instance with no backup/recovery strategy creates risk of permanent data loss if the instance fails, expires, or is corrupted | Architecture/Data | M | H | High | Document free-tier provider's data retention/expiry policy explicitly (e.g. Render's 30-day free Postgres limit); avoid relying on free-tier database beyond its stated retention window without a migration/backup plan | Establish a manual or automated backup/export routine before M3 staging deployment; treat any pre-M3 data loss as acceptable since M1–M2 data is baseline/test data, not production data |

2. Highest-priority risk to defend (recommend RSK-004 or RSK-005):
- RSK-004 (data handling): worth defending because it's the risk most likely to produce a genuinely defensible NFR-to-risk trace, and it demonstrates forward-thinking without violating the "no architecture yet" boundary.
- RSK-005 (repo authenticity): worth defending because it's the risk most directly under your control as the governance owner, and shows you understand GitHub as an engineering control environment.

# Forward engineering considerations

| ID | M1 Concern | Why it matters now | Later decision / activity it influences | Information still missing | Risk of ignoring it | M2 Status Update |
| --- | --- | --- | --- | --- | --- | --- |
| FEC-01 | Security & access control | Citizen reports and staff roles imply differentiated access from day one | M2 architecture (authN/authZ approach), data model | Whether municipal staff need role-based access vs single admin tier | Retrofitting access control later is expensive and risks exposing citizen data | Partially resolved. ADR-001 requires access control to be enforced server-side. ADR-002 confirms data-access-layer enforcement directions. Authentication mechanism/library itself remains Planned, pending person 2’s work Status: In Progress |
| FEC-02 | Data migration & integrity | Legacy or pilot data collected early must be portable into whatever schema M2 selects | Database technology choice, schema design | Format and volume of any existing/pilot data | Locked-in choices made for convenience now could block a sound M2 schema decision | Partially resolved. Data and persistence baseline is now baselined per the Data & Persistence section, and ADR-002 sets hybrid DB and application-layer integrity enforcement with optimistic concurrency. Status: In Progress |
| FEC-03 | Observability & tracking | Citizens need to see report status; this is a functional expectation, not just an ops concern | Logging/monitoring approach, status-change audit trail | Whether status history needs to be query able/reportable for municipal accountability | Without early NFRs on this, status tracking risks being bolted on rather than designed in | Still open as originally scoped but now has an architectural home. NFR-005 formalized as an ASR, RequestHistory entity defined as append-only. Logging/monitoring tools itself remains a forward consideration for M3. Status: Still open, narrowed scope |
| FEC-04 | Scalability under uneven load | Report volume will spike after major weather events or infrastructure failures, not evenly | Deployment environment, architecture (M2) | Expected peak vs baseline volumes (no real data yet) | Under-provisioning is a public-facing failure mode — visible and reputationally costly | Partially resolved. NFR-007 formalized as an ASR, Data 7 Persistence baseline explicitly addresses scalability/availability/backup-recovery at the architectural level. Actual load-test evidence remains a forward consideration for M3. Status: In Progress |
| FEC-05 | Automated testing & CI | Requirements must be written testable now so M2/M3 CI can actually verify them | Test strategy, CI pipeline design | Which NFRs are realistically automatable vs manual | Untestable requirements written now become unverifiable requirements later | Still open. No CI pipeline or automated test evidence exists yet, consistent with the M2 boundary. Status: Still open, on schedule |
| FEC-06 | Deployment constraints | Municipal/government hosting may carry compliance, uptime or procurement constraints unknown yet | Hosting/infrastructure decision (M2+) | Whether the client has a mandated hosting environment or budget ceiling | Committing to assumptions now may not survive client constraints later | Partially resolved. ADR-001’s evidence includes a Render vs Railway free-tier comparison supporting the modular-monolith decision and RSK-009 documents the free-tier database backup/retention risk explicitly. A final hosting/deployment platform is still Planned pending the Technology ADR and deployment-compatibility review (Person 2’s work) Status: In Progress |
| FEC-07 | Maintainability post-handover | The client (a municipality) will operate this after the team graduates/moves on | Documentation depth, architecture simplicity vs sophistication trade-off | Client's technical capacity to maintain the system long-term | Building something only the current team can maintain creates unsustainable technical debt | Still open as a documentation depth/simplicity trade-off, but ADR-001’s rational already speaks to it. Full assessment deferred to M3 debt review. Status: Still open, informed by ADR-001 |

# ASR’s & quality drivers

## NFR-002 (Performance: staff list view response time)

Here we have a measurable aspect in that staff request-list page-load/query time stays within a defined threshold across multiple test runs, with the threshold and test conditions recorded. As evidenced by the Problem Statement ("Staff have difficulty prioritising requests..."); FR-008 (filtering must return only matching requests).

This influences the architecture by requiring an indexed filterable read path for the staff queue. It also influences the data by indexing on status/category/assigned-to fields, sized for query patterns not just storage. Furthermore, it also influences technology by constraining the database choice toward one with efficient indexed filtering at the expected data volumes. Lastly, it influences design by ruling out client-side-only filtering of an unbounded dataset.

## NFR-003 (Security: data in transit/credentials, nothing sensitive in repo)

A measurable aspect here is that no plain text passwords are kept, the repository scan reveals no committed credentials, and secure login mechanisms are used. This is evidenced by RSK-004 (sensitive citizen data mishandled, creating security exposure), FEC-01 (security & access control implied from day one), FR-006 (only authenticated, authorised users can read/respond to requests).

This influences the architecture by requiring credentials and secrets to live outside source control, informing the deployment/environment design. It also influences the data by requiring passwords to be stored hashed. Furthermore, it also influences technology by constraining the auth library/framework choice toward one that supports secure hashing and HTTPS by default. Lastly, it influences design by requiring the trust boundary to sit server-side rather than being assumed from client input.

## NFR-005 (Auditability: immutable action log)

The measurable expectation is that there is no UI path to update previous history entries, and viewing a request's history displays an unchangeable, timestamped, attributed log of all status changes and actions. This is evidenced by FEC-03 (status-change audit trail as a functional expectation, not just an ops concern), FR-011 (only legitimate transactions succeed and are recorded with a timestamp and staff ID).

This influences the architecture by requiring an append-only event/log structure as a first-class architectural component, not an afterthought. It also influences the data by requiring a separate RequestHistory/AuditLog table that is insert-only, with no UPDATE/DELETE permitted at the schema level. Furthermore, it also influences technology by constraining the ORM/database choice toward one that can enforce insert-only access cleanly. Lastly, it influences design by requiring status changes to go through a controlled transition function rather than a direct field write.

## NFR-007 (Scalability: data model/queries hold up as volume grows)

What makes this measurable is that a load test with a larger dataset, conducted in a later milestone, confirms there are no fixed-size assumptions in the schema or queries. This is evidenced by FEC-04 (report volume spikes unevenly after major events, under-provisioning is a public-facing failure mode), FR-015 (overdue-threshold queries must remain efficient as request volume grows).

This influences the architecture by requiring query and data-access patterns to be designed for volume growth from the outset. It also influences the data by ruling out hardcoded row-count or pagination assumptions in the schema. Furthermore, it also influences technology by constraining database tier selection toward one where scaling isn't blocked by free-tier hard limits. Lastly, it influences design by ruling out patterns like unindexed joins that degrade non-linearly with volume.

## NFR-008 (Compliance/Data Handling: role-gated sensitive data)

The measurable condition is that at no point in the user interface or API responses can other requesters or unauthenticated users see or access a requester's contact information. This is evidenced by RSK-004, FEC-01, FR-006 (role-based access enforcement).

This influences the architecture by requiring access control to be enforced server-side at the data-access layer, not only hidden in the UI. It also influences the data by requiring field-level access rules on sensitive fields like contact information, not just table-level restrictions. Furthermore, it also influences technology by constraining the API layer design toward one that can enforce field-level authorization checks per response. Lastly, it influences design by ruling out a single unrestricted endpoint serving all roles identically.

# Architecture diagrams

The decision was made to use a modular monolith architecture, the following will expand on why this choice was made, evidence supporting this choice, and why another architecture was not chosen and more.

## Justifications

### Why not a standard monolith

Without enforced internal module boundaries, nothing stops a dev from writing code elsewhere in the codebase that directly updates a history row (which would silently violate NFR-005's insert-only requirement). A modular monolith solves this by giving the audit/history logic its own module with a controlled interface (e.g. only exposing an “appendHistoryEntry()” function, never an UPDATE/DELETE path), so the immutability constraint is enforced by the module boundary itself, not just by developer discipline.

### Why not microservices

Splitting into separate deployable services means separate hosting instances, separate free-tier limits, network calls between services (latency working against NFR-002's performance requirement), and distributed-transaction complexity for a 3-person team with a fixed milestone schedule. Cost evidence already shows free-tier platforms carry real constraints (Render's 750 hrs/month, Railway's peak-hour deploy restrictions) — multiplying that across several independently-deployed services multiplies the operational risk for no corresponding benefit at CivicConnect's expected scale.

### Why modular monolith

One deployable unit (simple for free-tier hosting, one team to manage) but internally organized into clearly bounded modules (e.g. Requests, Users/Auth, AuditLog, Reporting) each with a defined interface. This gives the structural enforcement NFR-005 needs (audit module only allows inserts), the access-control isolation NFR-003/008 needs (auth/permissions logic centralized in one module rather than scattered) and keeps deployment and hosting cost proportionate to the team size on a fixed schedule.

The team's strongest shared skill is C#, with working proficiency in Java, HTML, CSS & JavaScript. A modular monolith aligns with this capability: ASP.NET Core provides built-in support for organizing a single deployable application into clearly bounded modules (e.g. via project structure, namespaces, or feature folders) without requiring the team to Given the fixed schedule, committing to an architecture the team can implement reliably within known tooling reduces schedule risk compared to an architecture requiring new skills to be learned under deadline pressure.

A modular monolith deploys as a single unit, which fits cleanly within a single free-tier hosting instance (e.g. Render's 750 free web-service hours), avoiding the cost and configuration overhead of provisioning multiple services across free-tier limits. This does introduce a single point of failure, if the one deployed instance goes down, all modules become unavailable simultaneously, unlike microservices where a failure in one service can be isolated. This risk is accepted given the team's schedule and hosting-cost constraints and is recorded in the risk register as a residual architectural risk rather than ignored.

## Architecture diagram

## Architecture vs. technology, logical modules vs. physical deployment tiers

The architecture decisions in this section describes the logical structure, the modular monolith pattern and the module boundaries (Requests, Audit log, Users and auth, Reporting) independent of any specific programming language, framework, or hosting provider. Technology choices (e.g. ASP.NET Core, a specific database engine) are addressed in a separate section  and constrained by this architecture, not the reverse.

Similarly, the module boundaries shown in the architecture diagram are logical, describing responsibility and data-ownership within the single deployable application. They are distinct from physical deployment tiers the actual runtime/hosting layout (e.g. one web-service instance, one database instance), which is addressed in Deployment compatibility. At this baseline, all four modules deploy together as one physical unit. The logical boundaries exist to keep responsibilities separated in code and data (supporting NFR-005's insert-only enforcement and NFR-008's access control), not to imply separate deployment today.

# Architecture Decision Record(ADR)

## Decision  ID: ADR-001

Context: CivicConnect requires an architecture proportionate to a 3 person team, a fixed 4-milestone schedule, and free-tier hosting, while satisfying five ASRs (NFR-002, 003, 005, 007, 008) that materially constrain data handling, access control, and auditability.

Constraints: Cost/Resources (prefer free-tier hosting), Schedule (fixed milestone deadlines), Team capability (strongest shared skill is C#), Scope (avoid unjustified complexity).

Alternatives: Plain layered monolith, no enforced internal module boundaries. Modular monolith, single deployable, internally organized into bounded modules. Microservices, separately deployed services per domain.

Decision: Adopt a modular monolith, organized into four modules: Requests, Audit log, Users and auth, and Reporting.

Rationale: A plain monolith cannot structurally guarantee NFR-005's insert-only audit requirement, nothing prevents code elsewhere from writing directly to history data. Microservices introduce distributed-systems complexity (network calls, multiple free-tier hosting instances, distributed transactions) disproportionate to team size and schedule this also directly conflicts with the Cost constraint (evidenced by Render/Railway free-tier limitations). A modular monolith enforces module boundaries at the code level (e.g. Audit log only exposes an insert operation) while remaining a single deployable unit compatible with free-tier hosting and the team's strongest language (C#/ASP.NET Core).

Trade-offs: Single point of failure, if the one deployed instance goes down, all modules become unavailable simultaneously, unlike microservices where failures can be isolated per service.

Risks: Logged as RSK-008 (modular monolith SPOF); mitigated via documented uptime/restart behaviour (NFR-004) and an internal design that keeps modules loosely coupled enough to extract into a separate service later if justified.

Evidence: ASR evidence for NFR-002, 003, 005, 007, 008 , Cost constraint evidence (Render vs Railway free-tier comparison), Team capability (C# proficiency).

Later consequence: TBD, to be revisited at M3/M4 if load or availability requirements change materially.

## Decision  ID: ADR-002

Context: Request creation and its initial status record must be atomic; validation must hold regardless of entry point; near-simultaneous Staff edits to the same Request must not silently corrupt data.

Constraints: Quality constraint (measurable correctness), Security/Compliance (NFR-008), small team, limited capacity for complex concurrency infrastructure.

Alternatives: Application-layer-only enforcement, Database-layer-only enforcement, Hybrid both layers, different responsibilities. Concurrency: optimistic check vs. pessimistic locking.

Decision: Adopt hybrid enforcement (database constraints for structural integrity, application layer for transaction boundary and business rules) and optimistic concurrency control for status updates.

Rationale: Application-only enforcement risks a forgotten transaction wrap on an overlooked code path. Database-only enforcement produces SQL errors that are hard to translate into meaningful user feedback and struggles to express complex multi-conditional business rules. A hybrid gets structural guarantees that hold regardless of caller, plus readable, testable business logic. Optimistic concurrency is preferred over locking because CivicConnect's expected concurrent-edit rate on any single Request is low, and optimistic checks are simpler for a three-person team to implement and reason about correctly than pessimistic locking.

Trade-offs: Hybrid approach means integrity logic is split across two layers, requiring discipline to keep both in sync as requirements evolve. Optimistic concurrency means a legitimate second edit can be rejected and must be retried, rather than silently queued.

Risks: A developer could bypass the transaction wrapper on a new code path, a rejected concurrent edit needs clear UI feedback, so Staff aren't confused (deferred to M2/M3 UI implementation).

Evidence: Assignment 2, Task 2.2–2.  NFR-005 (auditability); FR-011 (controlled transitions) (Pearce, et al., 2022) (Zhu, et al., 2021).

Later consequence: TBD.

# Data and persistence baseline

## Data Entities, Relationships and Ownership

| Entity | Description | Ownership | Relationships |
| --- | --- | --- | --- |
| User | Any authenticated account (Requester, Staff, or Manager role). | Self-registered. | Referenced by Request (as requester and optionally as assigned staff), and by Comment (as author). |
| Category | Controlled, fixed list of request categories (FR-002). | Managed as reference/lookup data | Referenced by Request (many-to-one). |
| Request | A submitted service request, core transactional entity. | Created by the Requester (FR-001). | Belongs to one Requester, optionally one assigned Staff member, and exactly one Category, owns many RequestHistory entries and Comments. |
| RequestHistory | Append-only, immutable log of status changes (NFR-005, FR-011). | Written by the system on every valid status transition. | Belongs to exactly one Request, never updated or deleted. |
| Comment | Staff-authored action/resolution notes (FR-012). | Created by a Staff member | Belongs to one Request, references one User (author). |

## Foreign key structure

- Request.requester_id → User (required).

- Request.assigned_staff_id → User (nullable).

- Request.category_id → Category (required) .

- RequestHistory.request_id → Request (required).

- Comment.request_id → Request (required) .

- Comment.author_id → User (required).

## Lifecycle implications

Request is the core entity, meaning its lifecycle drives the others. RequestHistory entries are permanent once written and are never deleted, even if the parent Request is later closed or archived, since immutability is the entire point of NFR-005. Comments are tied to their Request's lifecycle and are retained alongside it as part of the request's audit trail. Category, by contrast, is reference data rather than transactional data: a Category should not be deleted while active Requests reference it, requiring either a restrict-on-delete rule or a soft-delete/deprecation approach so historical Requests retain a valid category reference even if that category is later retired from the active list.

## ERD diagram

## Persistence model classification

Structure and relationships

CivicConnect's data is highly relational, Request depends on User, Category, and owns many RequestHistory and Comment records via clear foreign-key relationships . This structure is naturally suited to a relational (SQL) database, where foreign-key constraints can enforce referential integrity at the schema level (e.g. preventing a Request from referencing a non-existent Category) rather than relying on application code alone.

### Access patterns

The dominant read pattern is the Staff request queue (NFR-002) filtered, sorted lookups across Request by status/category/assignment. Relational databases support this well through standard indexing on foreign-key and status columns, without requiring denormalized or pre-aggregated data structures. The Manager oversight views (FR-014–FR-017) are aggregate queries (counts by status/category) a natural fit for SQL's native GROUP BY/aggregate functions, rather than requiring separate reporting infrastructure at this scale.

### Integrity and consistency

Several requirements demand strong consistency guarantees a relational model provides directly: a Request must always reference a valid Category and Requester (FR-001, FR-002), a status transition must be validated against allowed states before being recorded (FR-011), and RequestHistory must never be altered once written (NFR-005). These are enforced through foreign-key constraints, check constraints on valid status values, and database-level permission restrictions (no UPDATE/DELETE grants on RequestHistory for the application's normal database role) pushing the immutability guarantee below the application layer, where it can't be bypassed by a coding mistake.

### Sensitivity

Requester contact information (NFR-008) requires field-level access control, not just table-level restriction . A relational database with role-based query permissions or application-enforced field filtering supports this directly, since sensitive fields sit alongside non-sensitive ones in the same normalized User/Request structure rather than being scattered across denormalized documents.

### Expected growth

As per NFR-007 and FEC-04 (uneven spikes after major events), the schema avoids fixed-size or hardcoded assumptions, foreign-key-indexed lookups scale predictably with row count, and the modular schema separation (ERD/architecture diagram) means growth in one area (e.g. RequestHistory volume) doesn't require redesigning unrelated modules like Category.

### Conclusion

A relational database is justified over a document/NoSQL alternative specifically because CivicConnect's core value proposition: traceable, auditable, accountable request handling depends on enforced structural integrity and immutability guarantees that a schema-less model would have to reimplement entirely in application code, increasing the risk of the exact accountability gaps the project exists to solve.

## A2-Informed Transaction and Validation Strategy

Assignment 2 research into CivicConnect's request-submission operation directly informs the persistence approach for Request and RequestHistory. Two locally coupled writes creating a Request and recording its initial status must succeed or fail together; a Request without an initial status breaks the staff queue, and an orphaned status record with no parent breaks the audit trail. This is the atomicity property of ACID transactions, and the M2 baseline adopts it directly: Request creation and the initial RequestHistory entry are wrapped in a single database transaction.

Rather than choosing purely application-layer or purely database-layer enforcement, the A2 comparison of both approaches recommends a hybrid model, which this baseline adopts:

- Database-layer carries non-negotiable structural constraints: NOT NULL on required fields (e.g. location), a foreign-key constraint from RequestHistory to its parent Request, and a CHECK constraint restricting status values to the approved workflow states.

- Application/service-layer owns the transaction boundary and business-rule validation (e.g. which status transitions are legal, feeding directly into NFR-005's controlled transition logic).

- UI-layer validation is treated as a convenience only, never the sole safeguard, since any other entry point (script, future API, integration) bypasses the client entirely.

For concurrency (two Staff members updating the same Request near-simultaneously) the A2 research recommends optimistic concurrency control over locking, given CivicConnect's low expected contention on any single Request and a small team's ability to reason about it more easily than pessimistic locking. This is adopted as the M2 baseline approach: Request includes a version/row-check field, and a conflicting concurrent update is rejected and surfaced to the second Staff member rather than silently overwritten.

## Database-Level SPOF, Scalability, Availability and Backup/Recovery

Single point of failure (database-specific): Distinct from the application-instance SPOF logged as RSK-008 the database itself is a separate potential failure point even with multiple application instances, a single database instance means database downtime or data loss affects the entire system regardless of application redundancy. Given the free-tier hosting constraint, only one database instance is realistically provisioned, so this risk is accepted rather than solved architecturally at this stage.

### Scalability

The relational schema avoids fixed-size or hardcoded row-count assumptions, and query patterns rely on indexed foreign keys rather than full-table scans. However, free-tier database services impose hard scalability ceilings independent of schema quality (e.g. Render's free-tier Postgres instance expires after 30 days and has storage/connection limits regardless of how well-indexed the schema is). This means CivicConnect's scalability is currently bounded by hosting tier, not application design.

### Availability

No high-availability (multi-instance/replicated) database configuration is planned for M2 this would require paid infrastructure disproportionate to project scope. Availability at this stage depends entirely on the hosting provider's uptime for a single instance, and any outage is expected to be recorded as per NFR-004 ("uptime/availability strategy is recorded and every outage that occurs during demo or testing phase is noted along with the reason").

### Backup/recovery

No automated backup strategy has been implemented at M2 this is recorded as a deliberately deferred decision, not an oversight. Free-tier database services typically don't include automated backups, and implementing custom backup tooling this early would be premature relative to M2's boundaries. This is flagged as a Forward Engineering Consideration for M3/M4, where staging/production deployment readiness is explicitly in scope.

# Engineering decision log

## Decision ID: DEC-001

Context: The team needed to decide how requesters would be notified when their request status changes, to satisfy the requester need for visibility without overloading Staff with manual update work.

Constraints: Cost/Resources constraint (prefer free/low-cost services), Scope constraint (avoid unjustified feature complexity)

Alternatives: (1) SMS notifications via a third-party gateway (e.g. Twilio), (2) In-app + email notifications only, (3) No automated notification, requester must manually check status.

Decision: Use in-app and email notifications only, SMS notifications excluded from scope.

Rationale: SMS requires a paid gateway service, which conflicts with the project's cost constraint of preferring free-tier services. Email and in-app notification satisfy the same underlying stakeholder need confirmation that a request wasn't lost without introducing a recurring operational cost or an external paid dependency. Option 3 (no automated notification) was rejected because it fails to address the core business problem of poor requester visibility identified in the problem statement.

Trade-offs: Requesters without regular access to email/the platform may experience slower awareness of status changes compared to SMS. This is accepted as a reasonable trade-off given the cost constraint.

Risks: Requesters who don't check email/app promptly may perceive the system as unresponsive even when status updates are occurring correctly.

Evidence: Cost/Resources constraint (PED Constraints), Scope Baseline exclusion (PED Scope, Out of Scope), Stakeholder need — Requester "know it wasn't lost" (Stakeholder Analysis).

Later consequences: To be revisited at M2 when notification implementation approach is selected, and at M4 if operational cost/usage evidence suggests SMS should be reconsidered.

## Decision ID: DEC-002

Context: A quantifiable criterion was required for NFR-002, although the precise figure depends on hosting and infrastructure decisions that have not yet been decided (out of scope for M1).

Constraints: Technology-stack or architecture decisions are expressly prohibited under M1, although section 15 in the Milestone 1 document mandates that NFRs eventually be quantifiable and supported by evidence.

Alternatives:

- Select a random number at this point of the project.

- Wait until M2 to measure the NFR.

- Establish a temporary placeholder threshold with a clear label.

Decision: Instead of leaving it unmeasurable, set a temporary placeholder (<= 2 seconds for up to 200 requests), clearly marked as subject to adjustment once hosting/architecture is selected.

Rationale: A marked placeholder maintains testability while truthfully indicating the number is not final, an NFR with zero measurable targets is not testable at all.

Trade-offs: The NFR is still used in the RTM and defence at the time but, here is a chance that the placeholder number will be mistakenly regarded as final if it is not reviewed.

Risks: The acceptance criteria may become untestable against the actual environment if the team neglects to check the figure after deciding on the M2 architecture and hosting.

Evidence PED v1.0’s NFR-002 row in the NFR table and acceptance criteria table, this decision log item serves as the deferral’s record.

Later consequences: Once hosting has been selected, note the actual threshold and verify if 2 seconds/200 requests was reasonable.

## Decision ID: DEC-003

Context: Stakeholder analysis identified two user classes — residents and municipal staff — with different access needs. The team must decide whether M1 requirements should assume a single shared login mechanism or anticipate role-based access, without committing to an implementation.

Options considered:(1) Treat all users identically with no role distinction; (2) Define requirements now assuming role-based access exists, deferring how it's implemented; (3) Defer the question entirely to M2.

Decision: NFRs and FRs will assume distinct resident/staff roles exist, but the authentication mechanism, technology and schema are explicitly not decided at this stage.

Rationale: Reflects genuine stakeholder conflict already surfaced in the stakeholder analysis. Not deciding this would leave requirements untestable and would risk rework of acceptance criteria later.

Trade-offs: Gained: requirements and acceptance criteria can be written now with testable role-based conditions, preventing a rewrite of FR/NFR wording at M2. Given up: the team cannot yet confirm how expensive or complex the eventual access-control implementation will be, so effort estimation for M2 carries more uncertainty. Choosing to specify roles now vs staying generic also means any late stakeholder request for a third role would require revisiting already-baselined requirements rather than starting clean.

Risks: R-004 — Unauthorized access to staff functions (linked): probability Medium, impact High if role boundaries are assumed in requirements but not enforced correctly later. R-007 — Requirements rework risk (new): if a stakeholder later requests a third user role, baselined FR-012/NFR-003 wording may need revision, consuming RTM traceability effort. Mitigation: both risks flagged for review at M2 architecture kick-off; contingency is to re-baseline the affected requirements under controlled change rather than informal edit.

Consequences: Influences NFR-003 (access control), FR-012 (staff status update), and will constrain M2 architecture decisions around session/role management. Flagged in Forward Engineering Considerations as "Access control model.”

# References

MayaLogic, 2026. Mobile vs web: the decision most teams get wrong. [Online] 
Available at: https://www.mayalogic.com/blog/mobile-vs-web-the-decision-most-teams-get-wrong
[Accessed 17 September 2026].

Pearce, H. et al., 2022. Asleep at the Keyboard? Assessing the Security of GitHub Copilot’s Code Contributions. Communications of the ACM, 68(2), pp. 95 - 105.

Twilio, 2026. SMS Pricing. [Online] 
Available at: https://costbench.com/software/sms-api/twilio-sms/hidden-costs/
[Accessed 17 September 2026].

Zhu, Q.-H., Tang, H., Huang, J.-J. & Hou, Y., 2021. Task scheduling for multi-cloud computing subject to security and reliability constraints. IEEE/CAA Journal of Automatica Sinica, 8(4), pp. 848-865.

# AI usage Register

| Team Member | Artefact/Task |  | AI Tool Used | Nature of Assistance | What Was Verified/Changed/Rejected |
| --- | --- | --- | --- | --- | --- |
| MILESTONE 1 |  |  |  |  |  |
| Paul Edward van Zyl | Drafting initial risk category and considerations list |  | Claude | Suggested a starting set of risk categories and example wording. Helped with engineering considerations list | Team cross-checked categories against CivicConnect's actual scope; rewrote 3 of 5 example risks as project-specific; removed one category |
| Freerk van den Bos | Drafting of initial FR/NFR tables and the RTM |  | Claude | Suggested FRs and NFRs along with an RTM. Helped with structure and wording. | Cross-checked with CivicConnect’s business needs. |
| Regardt Osler | Formatting of Project Scope, Risks, Constraints |  | Claude | Suggested possible order of Constraints and did general spell checking | Many of the suggested constraints were rejected due to not being applicable. |
| MILESTONE 2 |  |  |  |  |  |
| Paul Edward van Zyl |  |  |  |  |  |
| Freerk van den Bos | Drafting of version control log & README | Claude |  | Generating the version control log & README. | Checked to verify that all drafted content is accurate to the PED. |
| Regardt Osler | Generating architecture & ERD diagrams | Claude |  | Generating architecture & ERD diagrams based on given information. | Checked the validity of diagrams and changed the diagrams to match overall look and feel of document. Changed the colors used in the diagram to match the overall look and feel of the document. |

# Sign off

New member of the development team.

Subject to change once hosting/architecture is selected in later milestones.